# Plan of Action: House Price Predictor (Ghar ka Daam)

A blueprint for taking the project from a working first version to a deployed, resume-ready product. Prepared for Nikhil.

## 1. Where things stand

- A Ridge regression model trained on Indian property listings, saved as house_price_model.pkl together with its training columns.

- Features in use: location, bathrooms, carpet area (sq ft), furnishing, transaction type.

- A working Flask site with a form, a live blueprint-style floor plan and a Lac/Cr price display.

- Known weaknesses: Rent/Lease rows mixed into the price column, outliers handled with a global cutoff, linear model can output negative prices, no range or uncertainty shown.

## 2. Goal

A deployed website where anyone enters property details and gets a realistic price estimate with a range, backed by a tested API and a model that clearly beats the Ridge baseline.

## 3. Architecture

- Data layer: raw CSV, cleaning and feature scripts, processed dataset.

- Model layer: one scikit-learn Pipeline (preprocessing plus model) saved with joblib, with a metrics file.

- API layer: Flask or FastAPI with input validation and a health endpoint.

- UI layer: HTML, CSS, JavaScript with GSAP, calling the predict endpoint.

- Storage (optional): SQLite or Postgres for logging predictions and user feedback.

- Delivery: Docker, GitHub Actions, hosting on Render or Railway.

## 4. Phases

### Phase 1: Data foundation

- Keep sale listings only; remove Rent/Lease rows from the training data.

- Parse bedrooms (BHK) from the Title column.

- Parse floor number and total floors from the Floor column.

- Reconsider Super Area and Society instead of dropping them outright.

- Remove duplicate listings before the train/test split.

- Handle outliers per city rather than with one global price cutoff.

- Model log(price) instead of raw price to tame the skew.

Done when: a clean processed dataset exists and a documented list of every cleaning decision is written down.

### Phase 2: Modeling

- Keep Ridge as the baseline to beat.

- Train RandomForest, then XGBoost, LightGBM and CatBoost.

- Evaluate with 5-fold cross-validation, not a single split.

- Tune with Optuna or RandomizedSearchCV.

- Report MAE, MAPE and R2 on both the log and rupee scales.

- Analyse errors per city and per price band with residual plots.

- Add quantile models (for example 10th and 90th percentile) so the site can show a price range.

Done when: the best model clearly beats Ridge on cross-validated metrics and the comparison table is saved.

### Phase 3: One pipeline

- Build a Pipeline with a ColumnTransformer: OneHotEncoder with handle_unknown set to ignore for categories, passthrough or scaling for numbers.

- Save the whole pipeline with joblib and write a metrics.json next to it.

- Pin the scikit-learn version in requirements.txt.

- Remove the manual column-alignment code from the backend.

Done when: the backend loads a single file and predicts from a plain dictionary of inputs.

### Phase 4: Backend

- Endpoints: GET /, POST /predict, GET /health, GET /metadata (cities and options read from the model).

- Validate inputs with Pydantic (FastAPI) or explicit checks (Flask).

- Write 5 to 10 pytest tests: valid input, missing field, unknown city, area below and above bounds, unit conversion.

- Add structured logging for every prediction request.

Done when: all tests pass and the API returns clear error messages for bad input.

### Phase 5: Frontend upgrades

In order of impact:

- Show a price range, not only a single number.

- A compare-cities chart for the same property.

- Price per sq ft against the city average.

- A history panel of recent estimates.

- A map view by city.

Done when: the range display and the compare chart work on desktop and mobile.

### Phase 6: Shipping

- Write a Dockerfile and .dockerignore.

- Add a GitHub Actions workflow that runs tests on every push.

- Deploy to Render or Railway with gunicorn.

- Optional: store predictions and add an "Was this accurate?" button to collect feedback data.

Done when: a public URL works and redeploys automatically from the main branch.

### Phase 7: Presentation

- README with screenshots, a baseline-versus-final metrics table, an architecture diagram and a live demo link.

- A short demo GIF or video.

- An honest Limitations section (data source, city coverage, linear versus tree behaviour, no time dimension).

- Optional: a short write-up of what improved the model most.

## 5. Timeline

| Week | Focus | Exit criterion |
| --- | --- | --- |
| 1 | Phases 1 and 2 | New model beats Ridge on cross-validation |
| 2 | Phases 3 and 4 | train.py outputs the pipeline; API tests pass |
| 3 | Phase 5 | Range display and compare chart live |
| 4 | Phases 6 and 7 | Deployed URL, README, demo |

## 6. Project structure

- data/raw and data/processed

- notebooks: 01_eda, 02_features, 03_modeling

- src: features.py, train.py, predict.py

- models: pipeline.joblib, metrics.json

- app: main.py, templates, static

- tests

- Dockerfile, requirements.txt, README.md

## 7. Risks and how to avoid them

| Risk | Mitigation |
| --- | --- |
| Data leakage | Fit encoders and scalers inside the Pipeline, on training data only |
| Training and serving mismatch | Ship one saved pipeline instead of separate pieces |
| Chasing R2 on a messy target | Clean the target and filter rows first, then tune |
| Library version warnings | Pin versions and keep requirements.txt current |
| Over-promising accuracy | Show ranges and state limitations on the site |

## 8. Immediate next actions

- Filter to sale listings and add BHK and floor features.

- Retrain with log-price and LightGBM; compare with Ridge using cross-validation.

- Convert the winning setup into a single train.py that writes the pipeline file.

- Update the website to load the pipeline and show a price range.